## Slide 1: Numerical Linear Algebra meets Machine Learning
Fabian Koffer, Simon Hanselmann, Yannick Funk,
Dennis Leon Grötzinger, Anna Ricker

## Slide 2: What was implemented?
Accomplished as far as possible:
  cross-platformed compatibility
  Matrices can just fetch and cut from Suite Sparse, but not generated
  let out the possibility to select a density
Notes: -cross-plattformed: not possible, because some used entities (ssget, gingko) where not Windows compatible.
-Just fetch/cut: we realized we dont have enough knowledge yet to generate and there are not much suite sparse matrices in one size -> fetch and cut
-density: we couldn't guarantee that the fetched and cut matrices from Suite Sparse have the wanted density.

## Slide 3: What was implemented?
This optional requirements were implemented:
  The software is able to utilize GPU accelerators for the training and prediction capabilities of the neural network
  The system just supports four instead of five iterative solver algorithms
This optional requirements were dropped:
  A web interface to the software
  Scalability of the workflow including matrix generation, training, prediction in that multiple processors may be used in parallel.
Notes: Just four solvers: one solver was not working properly

## Slide 4: Changes of the design
We…
didn‘t implemented a matrix class
changed the command interface to an abstract class
let out the possibility to select a density
added a help command
added a Ssget command
Notes: -Matrix class: decided it‘s not usefull to handle every matrix by it‘s own -> instead: numpy arrays
-changed to abstract command class: to reduce redundancy of the code
-density: couldn't guarantee that the fetched and cut matrices from Suite Sparse have the wanted density
-help command: so the user is able to get an overview which commands can be executed
-ssget: so the user is able to update the file, where all the matrices ID's are listed

## Slide 5: Time schedule
Notes: Delays:
Labeling module  training/classifier

## Slide 6: Delays and problems
Labeling module:
Little documentation made it hard to use Ginkgo
It was difficult integrating C++
Training/classify module:
Delay in the implementation of the training and classify module, because of the labelling module
Notes: Training/classify-Delay, because of labeling problems

## Slide 7: Statistics
Lines of python code: 1500
Lines of C++ code: 200
Commits: 160
Test coverage: 80%
Work splitting:
  Collector: Yannik and Anna
  Labeler: Dennis and Fabian
  Training module, Classifier, Help classes: Yannick
  Command parsing and output service module: Simon
  Implementation report: Anna

## Slide 8: Development model
Communication in the team
  One to two meetings per week
GIT:
  Merging on the master was destricted
    Create a pull request
    Colleagues have to review the changes
  Travis
  CodeClimate
Notes: Merging: branch need to be up to date  pull request colleagues review or suggest changes
Travis: shows if tests are succesful
Codeclimate: looks at the code decide how readable and complex the code, is PEP8 conform and shows test coverage
Travis and codeclimate are optional because we hadn’t time to clean up some code passages (like labeller)